## Slide 1
Foundation Ontology Change
Party → LegalEntity
Stakeholder operating procedure and governance evidence
Ticket ONTO-453 | Release 2.0.0 | Approved by Rajesh Gupta

## Slide 2
1. Change requested
What changed in the foundation ontology
Before | release 1.0.0
core:Party was the parent class for core:Person and core:Organization.
After | release 2.0.0
core:LegalEntity replaces core:Party; Person and Organization now subclass LegalEntity.
The class IRI changes from .../core/Party to .../core/LegalEntity. This changes inferred meaning for downstream consumers.
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
2

## Slide 3
2. Developer execution flow
Run the same checks locally before requesting approval
Edit
ontology/fnd/core.ttl
→
Detect
python scripts/watch.py
→
Compare
RDF semantic diff
→
Validate
SHACL + consistency + tests
→
Classify
MAJOR → 2.0.0
• Baseline command: python scripts/govern.py --ci
• Expected result: Validation PASS, semantic impact MAJOR, suggested version 2.0.0
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
3

## Slide 4
3. Governance decision
Why this is a MAJOR release
Removed
core:Party entity and its subclass axioms
Added
core:LegalEntity entity and hierarchy
Impact
Consumers querying Party may break or return different inferred results
• MAJOR means approval is required before release.
• The release process preserves an immutable 1.0.0 snapshot for rollback and audit.
• Downstream mappings, queries, APIs, and AI/RAG consumers must adopt LegalEntity.
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
4

## Slide 5
4. Approval and release procedure
Approved execution completed for ONTO-453
1
Review report
reports/latest/change-report.md
2
Approve
Rajesh Gupta
3
Release
scripts/release.py
4
Publish
Git commit + push
python scripts/release.py --approved-by "Rajesh Gupta" --ticket "ONTO-453" --reason "Replace Party with LegalEntity in the foundation ontology"
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
5

## Slide 6
5. Evidence produced
Traceability for reviewers and consumers
Release snapshot
releases/2.0.0/
Manifest
releases/2.0.0/manifest.json
Change record
provenance/CHG-2026-3472F7.ttl
Release event
events/ontology-release-latest.json
Registry state
governance/release-state.json
Governance report
reports/latest/change-report.json and .md
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
6

## Slide 7
6. Consumer migration and rollback
Actions after stakeholder approval
Migrate
Update SPARQL, mappings, APIs, documentation, and AI/RAG prompts from Party to LegalEntity. Re-run dependent tests.
Rollback
Keep releases/1.0.0 immutable. If validation or consumer checks fail, stop publication and restore the approved release baseline with scripts/demo_change.py reset.
• Do not edit releases/1.0.0 or releases/2.0.0.
• Any follow-up ontology change must go through the same semantic diff and approval gate.
• Release event consumers refresh only from approved release events.
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
7

## Slide 8
Stakeholder sign-off
Decision requested
Approve the LegalEntity vocabulary and hierarchy change for release 2.0.0.
Governance result
PASS | MAJOR | 2.0.0
Approver
Rajesh Gupta
Ticket
ONTO-453
Next step: coordinate consumer migration and monitor release event adoption.
Chubb Enterprise Ontology Governance | ONTO-453 | Approver: Rajesh Gupta
8